Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 05 July 2026 |
| --- | --- |
| Team ID | SWTID-2026-515 |
| Project Name | India's Agricultural Crop production Analysis |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Templates | USN-1 | Ideation Phase, Empathy Map, Customer Journey Map, Requirement Analysis, Project Design. | 5 | High | Chanchal Sehgal & Kumkum Jangid |
| Sprint-2 | Data collection | USN-2 | Collect agricultural dataset containing state, district, crop, season, year, area, production and yield | 2 | High | Kumkum Jangid |
| Sprint-2 | Data integration | USN-3 | Import the dataset into Tableau | 2 | High | Chanchal Sehgal |
| Sprint-2 | Data preparation | USN- | Clean, preprocess and validate the agricultural dataset for analysis. | 3 | High | Munisa Zehra |
| Sprint-3 | Data visualisation | USN-5 | Create state-wise cultivated area and crop-wise cultivated area visualizations | 5 | High | Munisa Zehra |
| Sprint-3 | Dashboard development | USN-6 | Develop production analysis, yield trend charts and KPI cards. | 5 | High | Munisa Zehra |
| Sprint-3 | Dashboard features | USN-7 | Add interactive filters for State, Crop, Season and Year. | 3 | Medium | Kumkum Jangid |
| Sprint-4 | Performance testing | USN-8 | Test dashboard functionality, accuracy and usability. | 3 | High | Hansika Choudhary |
| Sprint-4 | Project Documentation | USN-9 | Prepare project presentation, documentation and final demonstration. | 2 | High | Hansika Choudhary |
| Sprint-4 | Project Demonstration | USN-10 | Final demonstration of the project | 3 | High | Munisa Zehra |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 5 | 2 Day | 01 July 2026 | 02July 2026 | 5 | 03 July 2026 |
| Sprint-2 | 7 | 1 Days | 03 July 2026 | 03 July 2026 | 7 | 03 July 2026 |
| Sprint-3 | 13 | 2 Days | 04 July 2026 | 05 July 2026 | 13 | 05 July 2026 |
| Sprint-4 | 8 | 2 Days | 05 July 2026 | 06 July 2026 | 8 | 06 July 2026 |

Average Velocity :

- Total story points = 33

- Velocity of team or total number of days

Average Velocity = Total Story Points / Velocity

= 4.7 story points/day

Burndown Chart: